VOLUME 2

SECTION 3

SPECIAL CONDITIONS

# CONTENTS

# These conditions amplify and supplement the General Conditions governing the Contract. Unless the Special Conditions provide otherwise, the General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the General Conditions. Other Special Conditions should be indicated afterwards.

Article 2	Language of the Contract

2.1	The language used shall be English.

Article 4	Communication

4.1	For the works contractor:

Name:

Address:

E-mail:

For the Contracting Authority:

Name:

Address:

E-mail:

Article 5	Supervisor and Supervisor’s representative

5.2	Under this contract, the Contractor does not delegate duties and authority to a supervisor’s representative. The Contracting Authority shall conclude a separate contract with the technical supervisor.

5.3	     Duties of the Project Supervisor:

- to accept the execution of construction works only on the basis of projects and execution details, verified and stamped by project verifying specialists;

- to verify and approve:

• technological projects regarding the execution of construction works;

• technical procedures for the execution of works;

• execution verification programs;

• execution organization projects (site organization);

• execution schedules of the works related to the essential requirements;

• the minutes regarding the hidden works;

- to exercise control over the execution of works according to the verification program;

- to control the way in which the qualitative reception of the materials and construction elements (prefabricated, carpentry articles, etc.) is performed;

- to control the quality of the construction elements that are made in their own workshops;

- to stop the execution of construction works in case of serious quality defect or deviations from the provisions of the execution project;

- to take measures to correct or redo the works, found to be looking for us;

- to request the approval of the designer for the liquidation of the deficiencies that affect the essential requirements for the construction works or the deviations from the project;

- to operatively inform the management of the construction organization about the elimination of the deficiencies found and the measures taken to exclude their recurrence;

- to draw up and keep up to date the register of verified construction works.

5.4	 The supervisor will have the power to order any modification of any part of the works necessary for the completion and / or proper functioning of the works. Such administrative changes may include additions, omissions, substitutions, changes in quality, quantity, shape, type, position, size, level or line and changes in the specified sequence, method or schedule of execution of works. No administrative order will have the effect of cancelling the contract. The administrative orders will be sent electronically and on paper, copied to the representative of the Contracting Authority. Administrative orders that are not copied to the Contracting Authority are not valid. If, in the opinion of the Supervisor, an emergency arises that affects the safety of life or the Works or adjacent property, he may, without releasing the Contractor from any of its obligations and responsibilities under the Contract, instruct the Contractor to perform all they work or do all the things that, in the opinion of the Supervisor, may be necessary to reduce or reduce the risk. The Contractor shall comply immediately, notwithstanding the approval of the Contracting Authority, with any such instructions from the Supervisor. If the emergency has not occurred through the fault of the Contractor, the Supervisor shall establish an addition to the Contract Price regarding such instructions and shall notify the Contractor accordingly, with a copy to the Contracting Authority.

Article 12	General Obligations

12.9	With regard to visibility, the Contractor must comply with the rules set out in the Communication and Visibility Manual for EU External Actions published by the European Commission: https://ec.europa.eu/europeaid/sites/devco/files/communication_and_visibility_manual_en_0.pdf

Article 15	Performance guarantee

15.1	The amount of the performance guarantee will be 6% of the amount of the Contract and any addenda thereto.

Article 16	Liabilities and Insurance

16.1 a)	"By way of derogation from Article 16.1, a) paragraph 2, of the general conditions, compensation for damage to the works resulting from the Contractor's liability in respect of the Contracting Authority is capped at an amount equal to of the contract value.

16.1 b)	"By way of derogation from Article 16.1, b), paragraph 2, of the general conditions, compensation for damage resulting from the Contractor's liability in respect of the Contracting Authority is capped at an amount equal to of the contract value.

Article 17	Programme of implementation of tasks

17.1   The Contractor shall provide the Supervisor with a simplified programme of implementation of the tasks. This programme shall include at least the order and time limits in which the Contractor proposes to carry out the works, and shall be based on the tranches foreseen in Article 49.1 of the special conditions.

17.2      The Supervisor shall return this document to the Contractor with any relevant remarks within 5 days of receipt, save where the Supervisor, within those 5 days, notifies the Contractor of its wish for a meeting in order to discuss the documents submitted.>

Article 21	Exceptional risks

21.4	Exceptional weather conditions may cause delays in the implementation of tasks.

Article 24	Interference with traffic

24.1	The Contractor should request permission by the local authorities to undertake the works which are expected to impede traffic on communication links.

24.2	The contractor must seek the permission of the local authorities to undertake the work which is expected to impede traffic on and around the site.

Article 27	Demolished materials

27.2       Demolition materials become the property of the Contracting Authority.

27.4       The Contractor shall remove the demolition materials.

Article 34	Period of implementation of tasks

34.1	12 months. Implementation of tasks: no later than April 2023.

Article 36	Delays in the implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 10 % of the contract price or, if the contract is subdivided into phases, 10 % of the price of the phase concerned.

Article 39	Work register

39.1  No work record is required.

Article 40	Origin and quality of works and materials

## 40.1	All goods purchased under the Contract must originate in any eligible source country as defined in Joint Operational Programme Romania – Republic of Moldova 2014 – 2020. However, the goods to be purchased may originate from any country, whenever the total price of the estimated quantity of those goods, as reflected in a separate item of the Breakdown of the lump-sum price (volume 4.2.3) is below EUR 100 000.

## A category of similar goods to be purchased shall not be broken down over more than 1 item of the breakdown of the lump-sum price.(Volume 4.2.3)

## For these purposes, ”origin” means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided.

When importing goods, any change in the specified origin must be pointed out to the project Supervisor and approved by him.

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply with:

- technical specifications

- breakdown of lump-sum price and

- drawings.

40.3	Preliminary technical acceptance is necessary and shall be subject of a request sent by the Contractor to the Supervisor. The request shall indicate the reference to the contract and the place where such acceptance is to take place, as appropriate. The components and materials specified in the request must be certified by the Supervisor as meeting the requirements for such acceptance prior to their incorporation in the works.

Article 43	Ownership of plant and materials

43.2	The equipment, temporary structures, plant and materials on the site shall for the duration of the execution of the execution of the works, be vested in the contractor.

Article 44:	General principles for payments

44.1	Payments shall be made in EURO/MDL at the NBM exchange rate.

.

44.2	By derogation, pre-financing payment to the Contractor for the lump-sum advance shall be made within 30 days. Other pre-financing payments to the Contractor shall be made within 90 days. Interim payments to the Contractor of the amounts due under each of the interim payment certificates approved by the supervisor shall be made within 90 days, and the final payment to the Contractor of the amounts due after the final statement of account issued by the Supervisor shall be made within 90 days

Article 46	Pre-financing

46.1	Pre-financing is possible.

46.2	The total amount of pre-financing will not exceed 10% of the price of the initial flat-rate advance contract.

Article 47	Retention monies

47.1	Practical ways to keep money. Normally, the amount to be deducted from interim payments to ensure the execution of the Contractor's obligations during the period of liability for failures is 10% of each instalment.

Article 49	Measurement

49.1	This is a lump-sum contract.

Under the conditions imposed by the special conditions and general conditions, the amounts due shall be calculated through the following tranches, expressed as percentage of the contract price:

|  | Percentage | Nature | Timing |
| --- | --- | --- | --- |
| 1 | 20% | Interim payment of art. 50 | After completion of 20% of the firm quantities for which the contractor submitted its all-in-price. |
| 2 | 20% | Interim payment of art. 50 | After completion of 40% of the firm quantities for which the contractor submitted its all-in-price. |
| 3 | 20% | Interim payment of art. 50 | After completion of 60% of the firm quantities for which the contractor submitted its all-in-price. |
| 4 | 20% | Interim payment of art. 50 | After completion of 80% of the firm quantities for which the contractor submitted its all-in-price. |
| 5 | 10% | Interim payment of art. 50 | After issuing of the certificate of provisional acceptance. |
| 6 | 10% | Interim payment of art. 47 | Within 45 of the issuing of the signed final statement of account. |

Article 50	Interim payments

50.1	The interim payments will be paid will be paid as determined in Article 49.1 of these special conditions. The amounts due shall be calculated by measuring the percentage of works carried out in relation to the firm quantities of each item of the breakdown of the lump-sum price and by applying that percentage to the lump-sum price of the related item, expressed as percentage corresponding to completed stages of the tasks.

Article 51	Final statement of account

51.1	The Contractor shall, submit to the Supervisor a draft final statement of account when it applies for the provisional acceptance certificate. In order to enable the Supervisor to prepare the final statement of account, the draft final statement of account is submitted with supporting documents showing in detail the value of the work done in accordance with the contract and all further sums which the Contractor considers to be due to it under the contract.

51.2	Within 30 days from issuing the certificate of final acceptance referred to in article 62, the Supervisor shall prepare and signed the final statement of account.

Article 61	Defects liability

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the Contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the Supervisor or the Contracting Authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the General Conditions.

Article 68    Dispute settlement

68.4	Any dispute arising out of or relating to the presentation of the Contract that cannot be resolved otherwise will be subject to the exclusive jurisdiction of the courts of the Republic of Moldova in accordance with the national legislation of the state of the contracting authority  (

* * *